## Slide 1
Metropolitan Council
Environmental Services
A Clean Water Agency
Presented to the Environment Committee
March 22, 2011
Info Item:
East Bethel Update
Bryce Pickart, Assistant General Manager, Technical Services

## Slide 2: Questions

## Slide 3: Proposed Facilities

## Slide 4: Project Timeline
2004 City begins its planning
2006 City request to Council
2007 City completes comp plan
2008-2009 Planning and land acquisition
2010 a) MPCA issues permit b) Construction cooperation and cost sharing agreement c) Water Service Agreement d) City sells bonds e) City awards construction contracts

## Slide 5: Post-2010 Election
Issue:
  New mayor and two new City Council members (majority) opposed sewer project due to economy
Actions:
  1/5/11: City Council suspends contracts; fires City Administrator
  1/24/11: City Council hires Landform to evaluate risks of proceeding versus ending project
  2/16/11: Landform submits risk assessment
  2/19/11: City Council decides to proceed with sewer and water lines and to re-evaluate need for water treatment plant

## Slide 6: East Bethel Current Status
Construction Cooperation Agreement:
  Easements being acquired by City
  Construction to start on City portion (within street right-of-way)
Wastewater Treatment and Reuse
  Final design underway
  Construction bids in fall 2011
  Completion in 2013